**Project INFINITE: Slovenian partners' activities so far**

In the first eight months of the project (i.e. in the first phase) the following activities took place:

1. A working group for the Slovenian demonstration building was formed:
   * the concept of the project was presented to the stakeholders.
2. Initial activities at Slovenian demo case building:


* preparation of an extended energy audit,
* a 3D scan of the building to create a BIM model,
* a geometry audit of the building with detailed field inspections,
* a structural analysis of the building,
* creation of the monitoring concept,
* investigation of the Slovenian legislation regarding renovation.


1. Implementation of stakeholder-centred approach:

* focus groups with final users (building manager, janitor, residents) at Slovenian demo building,
* workshops with project partners on acceptance of INFINITE technologies,
* focus groups with representatives of nationally relevant institutions on acceptance of INFINITE technologies,
* short ethnography inspired research (interviews, observation, informal conversations, participant observation) at Slovenian demo building,
* transference of the stakeholder-centred research to the Italian and French demonstration buildings,
* draft reports on requirements for the development of 1) Building Management System (BMS) and 2) BIM based platform, written as the result of the described activities.

**Photos with description**

1. Photos show the process of geometry audit of the building prior to the renovation. July 2021. Photo: Jure Jevšenak





1. (Post)epidemic project activity conducted outdoors: Focus group with end-users in the Slovenian demonstration building. Ravne na Koroškem, March 2021. Photo: Jure Vetršek.



1. (Post)epidemic project activity conducted indoors: Focus group with designers, architects and engineers. Ljubljana, June 2021. Photo: Jure Vetršek



1. Impressions from ethnographic inspired research work at Slovenian demonstration building. Ravne na Koroškem, July 2021. Photo: Veronika Zavratnik.

